Coursework Overall – worth 100%

Addressing Module Learning Outcomes as follows:

1. Demonstrate a systematic understanding of the practical and theoretical aspects of developing an enterprise software system.; Knowledge and Understanding. 2. Manage, design and implement a complex enterprise system utilising a range of current technologies and industry practices.; Learning Application Problem Solving. 3. Present and reflect upon the work undertaken on the module, skills obtained and personal development throughout all coursework activities.; Reflection Communication.

You will be assigned to a group whose task is to use the Scrum methodology to develop an application for the specified scenario (see Case Study Scenario)

The purpose of the group task is to give you practice in the concepts needed to develop an Enterprise System using agile techniques, not the development of an extensive system.

Product vision – to produce a prototype system implementing appropriate functionality for the user in the context of the given scenario.

Goal – to produce a prototype system that demonstrates the high priority functionality for the customer.

Your group must maintain documentation (templates will be provided on Blackboard) which should contain at minimum:

Product backlog, to be entered when group is initiated in week 2 and updated as necessary, including during Backlog Refinement Meetings.

For each sprint:

- the agreed goal and sprint backlog, to be entered in the Sprint Planning Meeting

- The list of backlog items "done", to be entered during the Sprint Review

- A list of things that went well, potential improvements and action plan to be entered at the end of the Sprint Retrospective

The date and time of each meeting (Backlog Refinement, Sprint Planning, Scrum meetings, Sprint Review, Sprint Retrospective) must be recorded, along with the list of who was present and any apologies received.

Your documentation will show how your project evolved over time.  You should describe what other tools (such as version control and task management) you have used, and either provide links to them or include screen shots showing examples of their use.

The assignment submission consists of the following:

A single group submission containing:

- All code relating to the finished artefact

- A group report with all system models produced (business process diagram, data structure, communication, UI, etc)

- The group project plan

An individual submission containing:

- A completed peer assessment form for each member of the group, plus a self-assessment form, both forms can be found on Blackboard.

- A 1500-word individual retrospective report of the project, processes used and outcomes.

Guidelines for the Individual Retrospective report

In a short introductory paragraph, state the role you took in the project (e.g. Scrum master, developer) and briefly describe your contribution.  For example, did the group always work together on the project, did you divide the work into individual tasks or both, what contribution did you make to quality and documentation processes

You should then identify and discuss:

- What went well.

- What did not go well.

- What you would do differently next time.

Your discussion should include reference to what you have learned before and since the group project, as well as the project itself.   You could consider:

- what you have learned and read about Agile Development and Scrum processes in the rest of the module

Your retrospective should end with two actions lists:

- Specific actions that you would implement if you could do one more sprint in your group project

- Any further specific actions that you would implement if you were starting again on a similar project.

The action list should be in a table similar to the one below without further explanation/discussion.   However, you should discuss the problem and possible actions in the report, referencing the action number in the table.

| Action No. | Problem | Action | Indicator of success |
| --- | --- | --- | --- |
| S1 | Poor group communication between timetabled sessions | Schedule virtual stand up meetings using Skype every Monday and Wednesday at 9:30 | Meetings have taken place Better communication |

.

Case Study Scenario

Pharma 4 is a software company that specialises in providing bespoke enterprise solutions to streamline operations for pharmacies in the United Kingdom. The company was founded in 2020 by a team of pharmacists and software developers with a mission to improve patient care and safety.

Requirements: Pharma V has a new pharmacy client (Drugs 4U) based in Staffordshire who wants to digitally transform their current paper-based processes by developing a Prescription Management System (PMS) in their stores.

- Manage prescription orders:

  - The system should allow the registered customers to purchase medicine, and the system should be able to access and verify the customer's data before allowing any medication.

  - The system should maintain a database of customer information, including their name, address, age, and date of birth. The system should also keep track of their medication history and any allergies or medical conditions they may have.

- Inventory Management: The application should allow each store to keep track of its inventory of medicines, including their name, quantity, and expiry date.

- Reporting: Prescriptions by date, customer and stock item

- Risk Management/Threat: The system should have risk management features that will help the company identify potential threats and prevent fraudulent activities. For example, if a customer requests a drug product that requires to check ID for date of birth, the application should flag the request and alert the staff in the counter. Similarly, if the stock is less than 10 then a pop-up message/alert on screen should be shown.

The Task:

Based on the above requirements, design an enterprise application for Drugs 4U to manage customer data and inventory information while also providing risk/alert management features.

Provide a detailed description of the features of your application and explain how they will help the company manage risks. Additionally, describe any potential ethical and security challenges that you may encounter while developing the application and explain how you plan to overcome them. You will work with the Product Owner (Jonathan) over the coming weeks and elicit the requirement, execute roles within your SCRUM team and produce the necessary artifacts and documents required to complete a working prototype by the deadline given.

Your delivery will also include:

Methodology and design documentation:

You are to use Agile methodology via SCRUM and provide appropriate documentation including Project Plan.

A business process model using BPMN.

An ERD of the enterprise database design.

HCI Wire frame mock ups

Technology to be used for development:

MySQL 9.2 database

PHP/HTML from web page development

Abyss web server running as localhost.

Delivery Deadlines:

- Report Submission(individual): Monday May 4th, 2026 by 16:00 - Artefact Submission(group): Monday May 4th, 2026 by 16:00 - Individual Report and Files to be submitted are: - Individual report (Retrospective) - Peer assessment forms - Self-assessment form - Project plan (individual role) You would need to zip all the files in a folder and then submit the folder in Blackboard.

- Artefact Submission (Group submission) Files to be submitted would be: - All files pertaining to the artefact. - Group report (do not forget to include your project plan) - Readme file You would need to zip all the files in a folder and submit the folder in Blackboard. Marking Scheme – Group (Marked out of 50) Criteria; Maximum Mark; Acquisition and application of requisite knowledge. Novice; Beginner; Competent; Proficient; Expert. Scope of Implementation (the expected scope will depend on the effective size of the group) Have a reasonable number of features/story points been implemented given the time available?; 10; Very little implemented; Product is very limited, but some features implemented; Modest number of features implemented; Good number of features; Very extensive prototype. Quality and effectiveness of product. Does it fulfil the product vision? Is the interface intuitive to use? Is it bug-free?; 5; Very little implemented; Some success, but has obvious flaws and is not a shippable product.; A usable system with some limitations in usability, effectiveness or quality; A successful prototype with an easy-to use interface which mostly meets customer expectations; A polished, bug-free prototype which delights the customer. Maintainability of product - Is the code base well-structured and sufficiently documented for another team to be able to take over, maintain and improve the product?; 5; Disorganised code structure, little documentation; Some organisation and documentation, but new team would be tempted to start again rather than try to understand and improve it.; Reasonable structure and documentation, but needs to be improved; Effective design and documentation which, although it could be improved, would not cause significant maintenance difficulties; Very clear, excellent design and documentation, which another team would be delighted to inherit. Professional use of Scrum – were product and sprint backlogs effectively maintained and refined, were the sprint planning and retrospective meetings effective, did the group communicate effectively during each sprint? Were appropriate tools (such as task management and version control) used effectively; 20; Scrum processes not significantly used; Processes only superficially followed; Meetings held and backlogs maintained, but compliance and effectiveness needs improvement; Scrum processes mostly followed to good effect; Excellent, effective and professional implementation of Scrum methodology. Did the group effectively use the sprint retrospectives to reflect their processes and decide on actions for improvement? Did the team learn and improve throughout the process?; 10; No; A bit but not enough; Some evidence of reflection and improvement; Yes, definite improvements made; Yes, outstanding. Marking Individual – (Marked out of 50) Criteria; Maximum Mark; Acquisition and application of requisite knowledge. Novice; Beginner; Competent; Proficient; Expert. Individual mark – tutor and peer review.; 10; See peer assessment grid. Each student will receive a mark out of 10 based on the average of the peer review and the judgement of their tutor. If an individual’s mark is unsatisfactory their mark for the group sections will be reduced proportionately. Individual mark – Retrospective report; 30; Minimal insight or discussion; Some valid points made but does not clearly show what you have learned or set it in the wider context; Good retrospective but could be more insightful, extensive or better show the wider context; Insightful retrospective and discussion set in the context of wider reading; Outstanding, insightful retrospective and discussion set in the context of extensive reading. Individual Mark – Retrospective Action List; 10; Very few actions, not specific, not supported by report; Insufficient number or quality of actions, not well related to rest of report; Some valid actions supported by report, but should be more specific and/or extensive; Very good list of specific actions with measurable outcomes, cross-linked to discussion in report; Outstanding list of specific actions with measurable outcomes, cross-linked to incisive discussion in report.